# 🏭 OPERATING MODEL — PROJECT FLOW SYSTEM

Think of this like a factory for startups.

## 🟢 STAGE 1 — IDEA INTAKE (Entry Point)

Who: Client
 Where: Your platform website

### Flow

- Client signs up

- Chooses:

  - “I have an idea”

  - “I have a business but need digital support”

- Fills Idea Submission Form:

  - Problem they want to solve

  - Target users

  - What they want built

  - Budget range

  - Timeline

📌 System auto-creates:

- Client dashboard

- Project ID

- Status = “Idea Submitted”

## 🟡 STAGE 2 — IDEA REVIEW & SCORING

Who: Business Consultant + AI System

### What happens:

- AI gives:

  - Feasibility score

  - Market potential

  - Complexity level

- Consultant reviews idea

- Decision:

| Outcome | Action |
| --- | --- |
| Good idea | Move to Strategy Session |
| Needs improvement | Feedback sent |
| Not viable | Rejected with advice |

Status → “Under Review” → “Approved”

## 🔵 STAGE 3 — STRATEGY SESSION

Who: Client + Consultant + Tech Lead (You)

### Output:

- Project scope

- Features list

- Timeline

- Budget

- Marketing direction

Client receives:
 📄 Proposal + pricing

Status → “Proposal Sent”

## 💰 STAGE 4 — AGREEMENT & PAYMENT

Client:

- Signs agreement

- Pays first installment

System triggers:

- Project workspace created

- Dev team assigned

Status → “Project Started”

## 🛠 STAGE 5 — PRODUCT DEVELOPMENT

Who: Dev Team + Designer

### Flow

| Step | Action |
| --- | --- |
| Wireframe | UI/UX design |
| Development | Build features |
| Weekly updates | Progress posted on dashboard |
| Client feedback | Requested at milestones |

Client dashboard shows:
 ✔ Progress bar
 ✔ Repo link
 ✔ Current task
 ✔ Next milestone

## 📢 STAGE 6 — BRANDING & MARKETING SETUP

Parallel to development:

- Logo + brand identity

- Social media setup

- Landing pages

- Marketing strategy

## 🚀 STAGE 7 — LAUNCH

System marks:

Status → “Live”

Client receives:

- Live link

- Admin access

- Training session

## 🔄 STAGE 8 — POST-LAUNCH SUPPORT

Subscription phase begins.

| Feature | Ongoing |
| --- | --- |
| Maintenance | Yes |
| Marketing execution | Yes |
| Updates | Yes |
| AI growth recommendations | Yes |

## 📈 STAGE 9 — GROWTH & INVESTOR VISIBILITY

Platform highlights:

- Successful projects

- Metrics dashboard

- Investor access

You earn:

- Subscription

- Commission

- Marketing fees

# 🔁 SYSTEM STATUS FLOW

Idea Submitted

→ Under Review

→ Approved

→ Proposal Sent

→ Payment Made

→ Development

→ Marketing Setup

→ Launch

→ Growth & Support